## Slide 1: Scrum-Agile Approach In Software Development
Abby Ramatowski

## Slide 2: Team Roles
Product Owner
  “Responsible for maximizing the value of the product and the work of the Development Team” – Cobb, pg 35
  Manages the product backlog by
    Creating user stories based on customer requirements
    Prioritizing the user stories
    Making adjustments as needed
Scrum Master
  “Responsible for ensuring Scrum is understood and enacted” – Cobb, pg. 36
  Facilitates scrum meetings and events
Tester
  Responsible for creating pass/fail criteria for each user story in the product backlog
Development Team
  Create deliverable product

## Slide 3: Phases of the Software Development Lifecycle
Scope Out/Prioritize Projects
Identify Requirements for the Initial Sprint
  Work with customers to identify requirements which will be added to the product backlog
Development
  Developers begin developing the program
Testing/Release
  Testing, addressing any issues
Production and support
  Keep the product running smoothly

## Slide 4: Making a Selection: Waterfall vs. Agile
Waterfall
Advantages:
  Easy to understand
  Phases are completed one at a time
  Works well with small projects
Disadvantages:
  Difficult to estimate time and cost prior to development
  Not suitable for large, complex projects
Agile
Advantages:
  Working and deliverable product is released each sprint
  Promotes flexibility
  Good for large, complex projects
Disadvantages:
  Cost is not fixed
  Time is not fixed

## Slide 5: Conclusions
Agile promotes continuous iteration of development throughout the software development lifecycle
Agile Values:
  “Individuals and interactions over processes and tools
  Working software over comprehensive documentation
  Customer collaboration over contract negotiation
  Responding to change over following a plan” – Cobb, pg. 22

## Slide 6: References
Charles G. Cobb. (2015). The Project Manager’s Guide to Mastering Agile: Principles and Practices for an Adaptive Approach. Wiley.